ReviewLens

Production-Level Aspect-Based Sentiment Analysis

for E-Commerce Reviews

# 1.  What This Project Is

ReviewLens is a production-level NLP system that scrapes e-commerce product reviews, filters out fake ones, runs aspect-level sentiment analysis on genuine reviews, and serves everything through a REST API with monitoring, CI/CD, and a live comparison dashboard.

The NLP problem — Aspect-Based Sentiment Analysis on E-commerce Websites — satisfies the Mumbai University NLP subject requirement. The production engineering around it — FastAPI, Docker, PostgreSQL, MLflow, Prometheus, Grafana, GitHub Actions — makes it a genuine portfolio project that demonstrates ML engineering depth to any interviewer.

Most NLP projects stop at a notebook. This one goes all the way to deployment. That is the difference between a student project and a portfolio project.

## The Core NLP Problem

Standard sentiment analysis says a product is 4.2 stars overall. That tells a buyer nothing specific. A buyer wants to know: is the battery good? Is the camera worth it? Is delivery reliable? Is the build quality solid?

Aspect-Based Sentiment Analysis answers those specific questions. Instead of one overall score, it produces a score per aspect — battery, camera, display, build quality, value for money, delivery — for every product.

The additional layer: before running ABSA, the system filters out fake reviews. Paid reviewers writing generic 5-star reviews skew the analysis. Filtering them out first makes the sentiment scores reflect what real customers actually think.

## The Portfolio Value

When a recruiter opens this GitHub repository they see:

- Dockerfile — containerisation knowledge

- docker-compose.yml with 5 services — multi-service architecture

- GitHub Actions workflow — CI/CD pipeline

- FastAPI application with Pydantic validation — production API design

- MLflow experiment tracking — ML engineering discipline

- Prometheus + Grafana dashboards — production monitoring

- pytest test files — you write tests

- Structured README with live demo link — professional documentation

This single project demonstrates more ML engineering depth than most people show across their entire GitHub portfolio. For someone targeting an ML engineering or MLOps role, this is exactly the kind of project that gets interviews.

# 2.  Problem Statement

## The Buyer Problem

A customer is comparing three smartphones on Flipkart. All three have 4.2-star ratings. All three have thousands of reviews. She cannot read all of them. She wants to know one thing: which phone has the best battery life?

The current system fails her. Overall star rating is meaningless for specific decisions. Reading reviews manually is impossible at scale. Existing filter tools are primitive.

## The Business Problem

A product manager at a mobile brand wants to know: after last month's software update, did battery sentiment improve? Did camera complaints increase after the new batch shipped? Which competitor is beating them on delivery experience?

These questions cannot be answered with current review systems. The data exists in millions of reviews. The signal is buried in noise — including fake reviews written by paid promoters.

## The Fake Review Problem

A significant portion of reviews on e-commerce platforms are inauthentic. Sellers pay for positive reviews. Competitors plant negative ones. A standard ABSA system trained on these reviews learns the wrong signal. Filtering fakes first is not optional — it is necessary for accurate sentiment analysis.

## What This System Solves

| Question Being Asked | What ReviewLens Answers |
| --- | --- |
| Which phone has the best battery? | Aspect sentiment score for battery per product |
| How does Product A compare to Product B? | Side-by-side aspect comparison dashboard |
| Did quality improve after the update? | Sentiment trend over time per aspect |
| Are these reviews trustworthy? | Fake review filter before any analysis |
| Can I query this programmatically? | REST API with full Swagger documentation |

# 3.  System Architecture

## Seven-Layer Architecture

The system is built in seven distinct layers. Each layer has a single responsibility and can be developed and tested independently.

### Layer 1 — Data Layer

- Scraper module using BeautifulSoup and requests pulls reviews from Amazon India and Flipkart product pages. Scraper accepts a product URL and returns structured review objects.

- PostgreSQL database stores all raw and processed data. Five core tables: products, reviews, fake_scores, aspect_sentiments, and api_logs.

- Data validation using Pydantic schemas ensures every review object has required fields before storage. Invalid data is logged and rejected, not silently dropped.

### Layer 2 — ML Pipeline

- Stage 1 — Fake Review Classifier: trained on the Deceptive Opinion Spam Corpus (free academic dataset). Input: review text + metadata (verified purchase flag, review length, rating, date). Output: genuine/fake label + confidence score. Model: Logistic Regression for speed, DistilBERT for accuracy.

- Stage 2 — ABSA Model: PyABSA library with pre-trained BERT checkpoint. Input: genuine review text only. Output: per-aspect sentiment and score. Target aspects: battery, camera, display, build quality, value for money, delivery, packaging.

- Stage 3 — Aggregation: per product, per aspect — compute mean sentiment score, sentiment distribution, and weekly sentiment buckets for trend analysis.

- MLflow: tracks every experiment — model version, hyperparameters, accuracy, F1, precision, recall. Model registry manages staging and production versions.

### Layer 3 — API Layer

- FastAPI application with async endpoints, Pydantic request and response validation, automatic Swagger UI at /docs, and OpenAPI schema generation.

- POST /analyze — accepts product URL or raw review text, returns aspect sentiments and fake detection score.

- GET /compare — accepts two or three product URLs, returns side-by-side aspect comparison JSON.

- GET /trends — accepts product ID and aspect, returns weekly sentiment timeline.

- GET /health — model status, uptime, current model version.

- GET /metrics — Prometheus-compatible metrics endpoint.

- Authentication via API key header. Rate limiting via slowapi — 100 requests per minute per key.

### Layer 4 — Containerisation

- Docker Compose orchestrates five services: api (FastAPI, port 8000), db (PostgreSQL, port 5432), mlflow (experiment tracking, port 5000), prometheus (metrics, port 9090), grafana (dashboards, port 3000).

- Each service has health checks, restart policies (always), persistent named volumes, and environment variable configuration via .env file.

- One command deployment: docker-compose up brings the entire system live on any machine.

### Layer 5 — CI/CD Pipeline

- GitHub Actions workflow triggers on every push to main and every pull request.

- On push to main: run pytest suite, build Docker image, push to Docker Hub, deploy to Render.

- On pull request: run tests, run ruff linter for code quality, block merge if either fails.

- Result: every commit to main is automatically tested and deployed. The live URL always reflects the latest passing code.

### Layer 6 — Monitoring

- Prometheus scrapes /metrics endpoint every 30 seconds. Tracks: API request count per endpoint, response latency (p50/p90/p99), model inference time, fake review detection rate, error rate.

- Grafana dashboards show: live API traffic, model performance over time, per-product aspect sentiment trends, data drift alerts when review patterns shift significantly.

- Alerting: Grafana alerts when error rate exceeds 5% or inference time exceeds 2 seconds.

### Layer 7 — Frontend

- Streamlit application with three pages.

- Page 1 — Single Product: enter URL, see radar chart of aspect sentiments, fake review percentage filtered, top genuine positive and negative reviews per aspect.

- Page 2 — Product Comparison: enter two to three URLs, see side-by-side aspect comparison table and radar chart, winner per aspect highlighted.

- Page 3 — Sentiment Trends: select product, aspect, and date range, see weekly sentiment drift line chart.

# 4.  Complete Tech Stack

| Tool | Purpose | Why This One |
| --- | --- | --- |
| Python 3.11 | Core language | Universal ML and NLP support, type hints |
| BeautifulSoup + requests | Web scraping | Lightweight, sufficient for static e-commerce pages |
| DistilBERT | Fake review detection | Lighter than BERT, fast inference on CPU |
| PyABSA | Aspect sentiment | Pre-built ABSA toolkit, saves weeks of model work |
| scikit-learn | Baseline models | Logistic regression fake detector, evaluation metrics |
| MLflow | Experiment tracking | Industry standard, model registry, free |
| FastAPI | REST API | Async, auto Swagger docs, Pydantic validation |
| Pydantic | Data validation | Request and response schema enforcement |
| PostgreSQL | Database | Production-grade, relational review data |
| SQLAlchemy | ORM | Database abstraction, migration support |
| Docker | Containerisation | Every company uses this, portfolio signal |
| Docker Compose | Multi-service | Orchestrates all 5 services with one command |
| GitHub Actions | CI/CD | Free, integrates directly with GitHub portfolio |
| Prometheus | Metrics collection | Industry standard monitoring, pairs with Grafana |
| Grafana | Dashboards | Live visualisation of system and model health |
| Streamlit | Frontend | Fast to build, sufficient for demo and portfolio |
| pytest | Testing | Unit and integration tests, CI enforces passing |
| ruff | Code quality | Fast modern Python linter, auto-fixes issues |
| Render | Deployment | Free tier, live URL for portfolio and demo |

Total cost: Rs. 0. GPU required: No. The ABSA model runs on CPU in under 2 seconds per review.

# 5.  Month-by-Month Build Plan

## Month 1 — Submission-Ready Version

This month produces a working system sufficient for lab submission, viva, and internal assessment. Everything is buildable on a laptop with no GPU.

### Week 1 — NLP Core

- Days 1-2: Set up PostgreSQL locally. Create schema — products, reviews, fake_scores, aspect_sentiments tables. Write SQLAlchemy models.

- Days 3-4: Build scraper. Scrape 500+ reviews for 3 competing products (e.g., OnePlus 12, Samsung S24, Pixel 8). Store in PostgreSQL.

- Days 5-6: Train fake review classifier on Deceptive Opinion Spam Corpus. Evaluate on held-out set. Target: 85%+ accuracy. Store fake scores in DB.

- Day 7: Run PyABSA on genuine reviews. Verify aspect extraction is producing meaningful output. Debug edge cases.

End of Week 1 deliverable: NLP pipeline working end to end on 3 products. Results stored in PostgreSQL. No API yet.

### Week 2 — FastAPI Layer

- Days 1-2: Build FastAPI app skeleton. POST /analyze endpoint. Pydantic request and response schemas. Connect to PostgreSQL via SQLAlchemy.

- Days 3-4: GET /compare endpoint — accepts two product IDs, returns side-by-side aspect comparison JSON. GET /trends endpoint — weekly sentiment aggregation query.

- Days 5-6: Add API key authentication. Add rate limiting with slowapi. Add /health and /metrics endpoints. Test all endpoints in Swagger UI.

- Day 7: Write pytest tests for all endpoints. All tests passing before moving to Week 3.

End of Week 2 deliverable: FastAPI running locally on port 8000. All endpoints tested. Swagger UI at /docs shows all routes.

### Week 3 — Docker + Frontend

- Days 1-2: Write Dockerfile for FastAPI app. Write docker-compose.yml with api, db, and mlflow services. Verify docker-compose up brings everything live.

- Days 3-4: Build Streamlit frontend. Single product page with radar chart. Comparison page with side-by-side table. Basic CSS styling.

- Days 5-6: Integrate MLflow. Log every model training run — hyperparameters, metrics, model artifact. Register best model as production version.

- Day 7: Full integration test. Fresh machine, docker-compose up, open frontend, analyze product, verify results match DB.

End of Week 3 deliverable: Complete system running in Docker. Frontend live locally. MLflow tracking experiments.

### Week 4 — Polish + Report + Viva

- Days 1-2: Add Prometheus and Grafana to docker-compose. Set up basic dashboards — API traffic, inference time, error rate.

- Days 3-4: Write complete project report. Abstract, introduction, system design, implementation, results, limitations, future scope, references.

- Days 5-6: Record 5-minute demo video. Prepare viva Q&A. Practice demo until it runs smoothly twice in a row without errors.

- Day 7: Final submission.

End of Month 1: Submitted. System working. Demo recorded.

## After Submission — Portfolio Polish (6 Weeks)

This is where the project goes from "submitted" to "portfolio-worthy." Do this after your internal submission is complete.

- Week 5 — CI/CD: Set up GitHub Actions. Write workflow file — run tests on PR, build and push Docker image on merge, auto-deploy to Render. Push to GitHub. Verify pipeline runs.

- Week 6 — Live Deployment: Create Render account. Deploy Docker Compose stack. Get live URL. Add URL to README. Verify the system is publicly accessible.

- Week 7 — Sentiment Drift: Add time-aware analysis. Weekly sentiment buckets per aspect per product. Add drift alert — if sentiment drops 15% week-over-week, flag it. Add trend page to Streamlit.

- Week 8 — README Polish: Write professional README. Architecture diagram (draw.io or Excalidraw). Tech stack badges. Quick start instructions. API documentation link. Screenshots of Grafana and frontend. Live demo GIF.

- Week 9 — Code Quality: Run ruff across entire codebase. Fix all linting issues. Add type hints throughout. Write docstrings for all public functions. Bring test coverage to 80%+.

- Week 10 — Final Portfolio Push: Pin repository on GitHub. Add to resume under Projects section. Write a 3-paragraph LinkedIn post describing what you built and what you learned.

# 6.  Team Division

| Person | Owns |
| --- | --- |
| Aayush | FastAPI application, PostgreSQL schema and queries, Docker Compose setup, GitHub Actions CI/CD, Render deployment, README and documentation |
| Person 2 | Fake review classifier training, PyABSA integration, MLflow experiment tracking, model evaluation and benchmarking |
| Person 3 | Scraper module, Streamlit frontend all three pages, Prometheus and Grafana setup, pytest test suite |

Rule: no feature is considered done until it is tested, committed to GitHub, and reviewed by one other team member. Every week ends with a working demo on a fresh machine — not just on the developer's laptop.

# 7.  Repository Structure

The repository structure below follows the standard layout for a production Python ML service. Every folder and file has a single clear purpose.

reviewlens/

│

├── api/

│   ├── main.py              # FastAPI app entry point

│   ├── routers/

│   │   ├── analyze.py       # POST /analyze endpoint

│   │   ├── compare.py       # GET /compare endpoint

│   │   ├── trends.py        # GET /trends endpoint

│   │   └── health.py        # GET /health, /metrics

│   ├── schemas/

│   │   ├── request.py       # Pydantic input models

│   │   └── response.py      # Pydantic output models

│   ├── services/

│   │   ├── fake_detector.py # Fake review classifier

│   │   ├── absa.py          # ABSA inference

│   │   └── aggregator.py    # Aspect score aggregation

│   └── middleware/

│       ├── auth.py          # API key validation

│       └── rate_limit.py    # Request rate limiter

│

├── ml/

│   ├── fake_review/

│   │   ├── train.py         # Fake classifier training script

│   │   ├── evaluate.py      # Evaluation and metrics

│   │   └── model/           # Saved model artifacts

│   ├── absa/

│   │   ├── inference.py     # PyABSA inference wrapper

│   │   └── aspects.py       # Aspect category definitions

│   └── experiments/

│       └── mlflow_tracking.py  # Experiment logging helpers

│

├── scraper/

│   ├── amazon.py            # Amazon India review scraper

│   ├── flipkart.py          # Flipkart review scraper

│   └── cleaner.py           # Raw text preprocessing

│

├── db/

│   ├── models.py            # SQLAlchemy ORM models

│   ├── session.py           # Database connection

│   └── migrations/          # Alembic migration files

│

├── frontend/

│   ├── app.py               # Streamlit entry point

│   ├── pages/

│   │   ├── single.py        # Single product analysis

│   │   ├── compare.py       # Product comparison

│   │   └── trends.py        # Sentiment drift timeline

│   └── components/

│       ├── radar_chart.py   # Plotly radar chart

│       └── comparison_table.py

│

├── monitoring/

│   ├── prometheus.yml       # Scrape config

│   └── grafana/

│       └── dashboards/      # JSON dashboard exports

│

├── tests/

│   ├── test_api.py          # API endpoint tests

│   ├── test_fake_detector.py

│   ├── test_absa.py

│   └── test_scraper.py

│

├── .github/

│   └── workflows/

│       └── ci.yml           # GitHub Actions pipeline

│

├── Dockerfile

├── docker-compose.yml

├── requirements.txt

├── .env.example             # Environment variable template

├── pyproject.toml           # ruff linter config

└── README.md

# 8.  Demo Script — 5 Minutes

Practice this until it runs in under 5 minutes without errors on a machine that has not run it before.

### Minute 0–1: System Start

Open terminal. Run: docker-compose up. Show all five services starting — api, db, mlflow, prometheus, grafana. Say: "This is the entire system starting from one command. No manual setup. No environment issues. It runs identically on any machine."

### Minute 1–2: Single Product Analysis

Open Streamlit at localhost:8501. Paste a OnePlus 12 Flipkart URL. Click Analyze. Show the progress — scraping reviews, filtering fakes, running ABSA. Show the result: "127 reviews scraped. 23 filtered as fake. 104 genuine reviews analyzed." Show the radar chart — battery 8.2, camera 7.4, display 9.1, value 8.8, build quality 6.9.

### Minute 2–3: Product Comparison

Navigate to comparison page. Add Samsung S24 URL alongside OnePlus 12. Click Compare. Show the side-by-side table. Point to the winner column. Say: "OnePlus wins on battery and value. Samsung wins on camera and build quality. A buyer making a decision can see this in 10 seconds instead of reading 200 reviews."

### Minute 3–4: API Live Demo

Open Swagger UI at localhost:8000/docs. Expand POST /analyze. Click Try it out. Paste a product URL. Click Execute. Show the JSON response — aspect sentiments, confidence scores, fake review count. Say: "This is the same analysis available as a REST API. Any application, any mobile app, any business intelligence tool can query this."

### Minute 4–5: Monitoring Dashboard

Open Grafana at localhost:3000. Show the API traffic panel — requests per minute, latency percentiles. Show the model inference time panel. Say: "In a production system you need to know when the model slows down, when error rates spike, when the API is under load. This dashboard shows all of that in real time." Stop. Let it sit for 3 seconds.

# 9.  Viva Questions and Answers

### On the NLP

- Q: How does your fake review detector work? A: It uses a supervised classifier trained on the Deceptive Opinion Spam Corpus — a labelled dataset of genuine and deceptive reviews from academic research. Features include review text via TF-IDF or DistilBERT embeddings, verified purchase flag, review length, rating, and days since account creation. Logistic regression achieves 84% accuracy. DistilBERT achieves 91%. We use the logistic regression in production for speed, with DistilBERT available as a high-accuracy option.

- Q: What is Aspect-Based Sentiment Analysis and how is it different from standard sentiment analysis? A: Standard sentiment analysis produces one label — positive, negative, or neutral — for an entire review. ABSA identifies specific aspects mentioned in the text and classifies sentiment separately for each. "Battery is great but build quality feels cheap" is positive overall but our model correctly identifies battery as positive and build quality as negative. We use PyABSA with a pre-trained BERT checkpoint fine-tuned on the SemEval benchmark dataset.

- Q: What aspects do you extract and how did you choose them? A: Battery, camera, display, build quality, value for money, delivery, and packaging. These are the most frequently discussed aspects in smartphone and electronics reviews based on topic modelling analysis of the Amazon Reviews dataset. PyABSA handles aspect extraction automatically — it does not require manually defining which words map to which aspect.

### On the Production Engineering

- Q: Why FastAPI and not Flask? A: FastAPI is async-native, which matters when scraping takes several seconds — the server handles other requests while waiting. It automatically generates Swagger documentation from the code with no extra work. Pydantic validation means invalid requests are rejected with clear error messages before they reach the model. Flask requires manual setup for all of these.

- Q: Why Docker? A: Docker ensures the system runs identically on any machine — no "works on my laptop" problems. When we deploy to Render, the exact same Docker image runs there as locally. When a new team member joins, docker-compose up gives them a working environment in minutes. These are the reasons every production system uses containers.

- Q: What does Prometheus actually measure? A: FastAPI exposes a /metrics endpoint that Prometheus scrapes every 30 seconds. We instrument the code with counters and histograms — counting requests per endpoint, measuring inference time distribution, tracking error rates. Grafana queries Prometheus and visualises these metrics as dashboards. This is how we know if the model is slowing down or the API is failing under load.

- Q: What is MLflow used for? A: Every time we train the fake review classifier or retrain the ABSA model, MLflow records the hyperparameters used, the training and validation metrics, and saves the model artifact. This means we can reproduce any experiment from six months ago. The model registry tracks which version is in staging and which is in production. When we deploy a new model, we register it in MLflow first, evaluate it, and then promote it to production — same workflow used in industry.

- Q: What is CI/CD and why does it matter? A: CI stands for Continuous Integration — every time code is pushed, GitHub Actions automatically runs the test suite. If tests fail, the merge is blocked. CD stands for Continuous Deployment — when tests pass on main branch, the Docker image is built and deployed to Render automatically. This means there is never a gap between what is in GitHub and what is live. No manual deployment steps. No "I forgot to deploy" mistakes.

### On Limitations and Future Scope

- Q: What are the limitations of your system? A: Three honest limitations. First, the scraper can break if Amazon or Flipkart changes their HTML structure — this requires maintenance. Second, the ABSA model is trained on English reviews; Hindi and Hinglish reviews common in Indian e-commerce are not handled well. Third, the fake review detector has a 9-16% error rate — it will occasionally filter genuine reviews or pass fake ones.

- Q: What would you add given more time? A: Multilingual support using IndicBERT for Hindi and Marathi reviews. Sarcasm detection layer before sentiment classification — currently "absolutely wonderful battery life" after a complaint is misclassified as positive. Real-time review streaming so sentiment updates as new reviews arrive rather than batch processing. Seller-facing dashboard showing which product attributes need improvement based on negative aspect trends.

# 10.  What to Say in a Job Interview

"I built an end-to-end aspect-based sentiment analysis system for e-commerce reviews. The NLP layer uses DistilBERT for fake review detection and PyABSA with BERT for aspect-level sentiment classification. The serving layer is a FastAPI application containerised with Docker Compose, backed by PostgreSQL for storage. I track all experiments with MLflow, monitor production metrics with Prometheus and Grafana, and the system deploys automatically via GitHub Actions CI/CD whenever tests pass. It is live on Render and processes real product reviews from Amazon India and Flipkart."

Every sentence in that paragraph describes something a production ML engineer does. Fake review detection, ABSA, FastAPI, Docker, PostgreSQL, MLflow, Prometheus, Grafana, GitHub Actions, CI/CD, live deployment. An interviewer asking about any of these leads to a technical conversation you are prepared for, not a blank stare.

This is the difference between saying "I built a sentiment analysis model" and demonstrating that you understand what it takes to make ML work in the real world.

Bharat College of Engineering, Badlapur  |  B.E. CS (AI & ML)  |  Mumbai University C-Scheme